# GearTrak Hardware Transition

#### Client: ZyntelliTech Development LLC

#### Team: eSpark Consultants (Huzaifa Ali)

## Objective:

To complete the review, revise, and finalize the Gear Trak custom PCBA design for next-generation production, replacing Thingy91 units in the field.

Phase 2: PCBA Design Review & Changes

Goal:

Replace Thingy91 with the Gear Trak custom PCBA for production use.

Deliverables:

- Design review of the current Gear Trak PCBA for nRF9160 compatibility.

- Identify and resolve firmware-hardware mismatches (pinout, antenna routing, battery path, UART lines to PowerPod).

- Finalized PCBA schematic and layout (if needed, in collaboration with the hardware team).

- Validation testing (GPS lock, LTE connectivity, PowerPod communication).

Tasks:

- Review the existing PCBA schematic, layout, and bill of materials (BOM).

- Cross-reference Thingy91 implementation with Gear Trak layout.

- Generate firmware pin mapping update.

- Test GPS, LTE, UART/BLE, sensors, and charging on custom hardware.

- Create a bring-up and validation checklist.

- Prepare documentation for production handoff.

Project Management

- Weekly sync with ZyntelliTech

- Shared documentation repository (GitHub).

- Trello board for task tracking

- Test logs and release notes for all firmware builds.

Assumptions & Dependencies

- Hardware design support for Gear Trak PCBA is available

- AWS backend infrastructure is already functional and accessible.

- Test PowerPod hardware is available for integration testing.